### Smart Library System

Project Paper: A Smart Library System for Automated Issue & Return

Author: Group 5

Date: 2025-10-10

Methodology: Agile

Chapter 1: Introduction

This chapter provides an overview of the project, including the problem it solves, the proposed solution, its objectives, and the key stakeholders involved.

1.1 Problem Statement The university library remains a cornerstone of academic life, yet its checkout and return workflows are largely unchanged. Manual, one-by-one barcode scanning creates long lines, wastes student time, and misallocates skilled staff. Forgetting or losing physical ID cards further compounds these inefficiencies. This creates a significant "Library Bottleneck" during peak hours.

1.2 Proposed Solution A self-service kiosk (simulated on a laptop) that automates the issuing and returning of books via:

- Facial Recognition for instant user authentication.

- OCR-based Book Identification to read ISBNs or titles.

- Automated Database Transactions for checkout and return.

1.3 Objectives

- Build a robust facial recognition module (≥ 98% accuracy).

- Implement an OCR module capable of ≥90% accuracy for book identification.

- Integrate both modules with a secure backend database and user interface..

- Design an intuitive and easy-to-use interface for first-time users.

- Demonstrate a fully functional prototype showcasing automation and efficiency.

1.4 Stakeholders Several groups have a vested interest in the success and implementation of the Smart Library System. Understanding their perspectives was crucial for requirements elicitation and defining project success.

- Students (End-Users): The primary stakeholders. Their main interest is in a fast, convenient, and frictionless library experience. They value the elimination of queues and the need for a physical ID card.

- Library Staff (Librarians): As system operators and support staff, their interest is in a reliable and efficient system that reduces their repetitive workload (manual scanning). This allows them to focus on higher-value tasks, such as student research assistance and resource management.

- University Administration / IT Department: This group is concerned with the system's cost-effectiveness, security, and compliance with data privacy regulations (e.g., GDPR). They are interested in the project as an innovative solution that improves student satisfaction and modernizes the campus.

- The Development Team (Group 5): As the creators of the system, our stake is in successfully delivering a high-quality project that meets all functional and non-functional requirements within the given timeframe.

- Course Professor / Instructor: This stakeholder will evaluate the project on its technical merit, the quality of the documentation, and the successful application of software engineering principles learned throughout the course.

Chapter 2: Software Processes

This chapter introduces the software process model chosen for the Smart Library System, details the fundamental process activities, and explains how the process was designed to cope with change and facilitate improvement.

2.1 Software Process Model For this project, we adopted an Agile process model, specifically the Scrum framework. A traditional plan-driven model, such as the Waterfall model, was considered too rigid for a project with significant technical uncertainty in areas like real-time facial recognition and OCR accuracy.

2.2 Process Activities Our process involved four fundamental activities:

- Specification (Requirements Engineering): Gathering and defining system requirements.

- Development: The implementation of the system in Python.

- Validation: Testing each sprint’s output against user expectations.

- Evolution (Future Work): Planning improvements based on testing feedback.

2.3 Coping with Change Our Agile process was designed to embrace change. The product backlog is a living document, allowing for requirements to be changed or added as our understanding of the problem evolves. This ensures we can pivot based on testing feedback without derailing the project.

2.4 Process Improvement Continuous process improvement was facilitated by the Sprint Retrospective ceremony at the end of each one-week sprint, allowing us to refine our workflow, improve estimation, and resolve bottlenecks.

Chapter 3: Agile Software Development

This chapter details our specific application of Agile methods, techniques, and project management practices.

3.1 Agile Methods

The project applies Agile principles that emphasize:

- Working software over detailed documentation.

- Customer collaboration over contract negotiation.

- Responding to change over following a fixed plan.

3.2 Agile Development Techniques

- User Stories: Requirements were captured as user stories (e.g., "As a student, I want to check out a book without my ID card...").

- Iterative Development: The system was built in a series of one-week sprints.

- Test-Driven Development (TDD) principles: We defined clear acceptance criteria before development and wrote tests to validate against them.

3.3 Agile Project Management (Scrum)

- Roles: The team members shared the roles of Product Owner(Jazeera University), Scrum Master(Team Leader), and Development Team (Group 5).

- Artifacts: We used a Product Backlog and a Sprint Backlog.

- Events: We followed the standard Scrum events: Sprint Planning, Daily Stand-ups, Sprint Review, and Sprint Retrospective.

Chapter 4: Requirements Engineering

This chapter describes the process of discovering, analyzing, documenting, and validating the requirements for the Smart Library System.

4.1 Functional and Non-Functional Requirements The requirements were divided into two categories:

- Functional Requirements: These define what the system must do.

  - FS-1.1: Secure face enrollment for students.

  - FS-1.2: Live authentication of students via facial recognition (≥ 98% accuracy).

  - FS-2.1: OCR-based identification of books from their covers (ISBN primary).

  - FS-3.1: Automated checkout transaction with an email receipt.

- Non-Functional Requirements: These define the quality attributes of the system.

  - NFR-1: The end-to-end transaction time must be under 20 seconds.

  - NFR-2: The system must be usable by a first-time user without training.

  - NFR-3: Store only encrypted facial embeddings — no raw images.

  - NFR-4: Support at least 100 transactions daily without lag.

4.2 Requirements Engineering Processes Our process followed four main stages:

The process involved four main phases:

- Elicitation: Observed user frustrations with long queues and manual ID scanning.

- Analysis: Refined and prioritized requirements.

- Specification: Documented functional and non-functional needs.

- Validation: Demonstrated software increments to stakeholders for feedback.

Chapter 5: System Modeling

5.1 Context Model

The context model shows how the Smart Library System interacts with external entities:

- Students: Perform checkouts and returns.

- Librarian: Enrolls new students and monitors system activity.

- Database Server: Stores all transaction and facial recognition data.

5.2 Interaction Model (Use Case Diagram)

The system’s main use cases include:

- Authenticate via Face

- Issue (Checkout) Books

- Return Books

- View Borrowing History

- Enroll/Manage Students (Librarian)

5.3 Structural Model (Class Diagram)

The structural model defines system components:

- Student: studentId, name, email, faceVector

- Librarian: staffId, name

- Book: isbn, title, status

- Transaction: txId, date, dueDate

- FaceRecognition: match(face)

- OCRModule: readISBN(), readTitle()

- Database: save(), query()

5.4 Behavioral Model (Activity Diagram – Book Checkout)

Steps in the book checkout workflow:

- Capture student face and authenticate.

- Capture book image using camera.

- OCR extracts ISBN or title.

- Validate book availability.

- Update database and set due date.

- Send email receipt to the student.

5.5 Model-Driven Engineering

Each UML model directly guides implementation:

- Class Diagram → Python classes and database tables.

- Use Cases → User interface and API endpoints.

- Activity Diagram → Workflow logic for automated book issuing.

This model-driven approach ensures consistency, faster development, and easy testing.

CHAPTER 6: Architectural Design

Architectural design defines the high-level structure of the Smart Library System and the principles guiding its development. It describes the major components, their interactions, the architectural patterns applied, and the specific application architecture chosen for the project.
This chapter explains the key architectural decisions, the system’s architectural views, the patterns that shape the structure, and the application-specific architecture used.

6.1 Architectural Design Decisions

Several key decisions were made to ensure the Smart Library System is scalable, secure, and maintainable:

1. Client–Server Architecture

The system follows a client–server model where the interface, facial recognition, and OCR run on a kiosk/laptop (client) while interacting with a backend database server. This improves modularity and centralizes data management.

2. Modular Structure with Clear Separation of Concerns

The system is divided into independent modules:

- Facial Recognition

- OCR (ISBN Extraction)

- Application Logic / Transaction Engine

- Database Access and Storage

- User Interface

This separation simplifies testing and allows each module to evolve independently.

3. API-Based Communication Between Modules

All modules interact through defined interfaces (Python functions/APIs), reducing tight coupling and improving extensibility.

4. Security-Driven Data Handling

Only facial embeddings (not raw images) are stored, and all database interactions use secure queries. This was chosen to protect student privacy.

5. Technology Stack Decision

Technologies were selected for accuracy, maintainability, and cost efficiency:

- Python (core implementation)

- OpenCV + face_recognition (Face ID module)

- Tesseract OCR (Book text extraction)

- SQLite/MySQL (Back-end database)

- Tkinter/PyQt/Web UI (Front-end)

6.2 Architectural Views

Architectural views describe the system from different perspectives: logical, process, and deployment.

1. Logical View

Displays major modules and how they interact.

2. Process View

Shows the runtime flow:
User → Facial Recognition → OCR → Transaction Logic → Database.

3. Deployment View

- Client (Kiosk/Laptop): runs UI, facial recognition, OCR.

- Server: hosts database tables—Students, Books, Transactions.

Architecture Diagram

6.2 Architectural view

%3CmxGraphModel%3E%3Croot%3E%3CmxCell%20id%3D%220%22%2F%3E%3CmxCell%20id%3D%221%22%20parent%3D%220%22%2F%3E%3CmxCell%20id%3D%222%22%20value%3D%22Architectural%20Views%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223290%22%20y%3D%2220%22%20width%3D%22200%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%223%22%20value%3D%22Logical%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22850%22%20y%3D%22124%22%20width%3D%22149%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%224%22%20value%3D%22Process%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222461%22%20y%3D%22124%22%20width%3D%22152%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%225%22%20value%3D%22Deployment%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22124%22%20width%3D%22185%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%226%22%20value%3D%22Data%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225661%22%20y%3D%22124%22%20width%3D%22132%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%227%22%20value%3D%22Authentication%20Module%20(Facial%20Recognition)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%2220%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%228%22%20value%3D%22Book%20Identification%20Module%20(OCR)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22330%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%229%22%20value%3D%22Book%20Management%20Module%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22640%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2210%22%20value%3D%22Transaction%20%2F%20History%20Module%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22950%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2211%22%20value%3D%22Database%20Access%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221260%22%20y%3D%22252%22%20width%3D%22221%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2212%22%20value%3D%22User%20Interface%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221531%22%20y%3D%22252%22%20width%3D%22206%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2213%22%20value%3D%22User%20presents%20face%20%E2%86%92%20Authentication%20verifies%20identity%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221787%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2214%22%20value%3D%22User%20scans%20book%20%E2%86%92%20OCR%20extracts%20ISBN%2Ftitle%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222097%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2215%22%20value%3D%22System%20checks%20database%20availability%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222407%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2216%22%20value%3D%22Transaction%20processed%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222717%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2217%22%20value%3D%22Receipt%20generated%20%26amp%3B%20logged%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223027%22%20y%3D%22252%22%20width%3D%22259%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2218%22%20value%3D%22Client%20Device%20(Laptop%2FKiosk)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223336%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2219%22%20value%3D%22UI%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223646%22%20y%3D%22252%22%20width%3D%2275%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2220%22%20value%3D%22Facial%20Recognition%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223771%22%20y%3D%22252%22%20width%3D%22191%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2221%22%20value%3D%22OCR%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224012%22%20y%3D%22252%22%20width%3D%2290%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2222%22%20value%3D%22Transaction%20Logic%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22252%22%20width%3D%22184%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2223%22%20value%3D%22Database%20Server%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224385%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2224%22%20value%3D%22Student%20Records%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224611%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2225%22%20value%3D%22Book%20Catalog%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224837%22%20y%3D%22252%22%20width%3D%22153%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2226%22%20value%3D%22Transaction%20History%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225040%22%20y%3D%22252%22%20width%3D%22197%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2227%22%20value%3D%22Student(studentId%2C%20name%2C%20email%2C%20faceVector)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225288%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2228%22%20value%3D%22Book(isbn%2C%20title%2C%20author%2C%20status)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225598%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2229%22%20value%3D%22Transaction(txId%2C%20studentId%2C%20isbn%2C%20date%2C%C2%A0dueDate)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225908%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2230%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22925%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2231%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222537%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2232%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224243%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2233%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225728%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2234%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.59%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22150%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2235%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.65%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22460%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2236%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22770%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2237%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2210%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221080%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2238%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2211%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221370%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2239%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2212%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221634%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2240%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2213%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221917%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2241%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2214%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222227%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2242%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2215%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2243%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2216%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222847%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2244%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2217%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223157%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2245%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2218%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223466%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2246%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2219%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223684%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2247%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2220%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223866%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2248%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.98%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2221%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224057%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2249%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2222%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2250%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.89%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224473%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2251%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.7%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224699%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2252%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.63%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224914%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2253%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225139%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2254%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225418%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2255%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2256%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%226038%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3C%2Froot%3E%3C%2FmxGraphModel%3E%3CmxGraphModel%3E%3Croot%3E%3CmxCell%20id%3D%220%22%2F%3E%3CmxCell%20id%3D%221%22%20parent%3D%220%22%2F%3E%3CmxCell%20id%3D%222%22%20value%3D%22Architectural%20Views%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223290%22%20y%3D%2220%22%20width%3D%22200%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%223%22%20value%3D%22Logical%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22850%22%20y%3D%22124%22%20width%3D%22149%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%224%22%20value%3D%22Process%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222461%22%20y%3D%22124%22%20width%3D%22152%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%225%22%20value%3D%22Deployment%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22124%22%20width%3D%22185%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%226%22%20value%3D%22Data%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225661%22%20y%3D%22124%22%20width%3D%22132%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%227%22%20value%3D%22Authentication%20Module%20(Facial%20Recognition)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%2220%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%228%22%20value%3D%22Book%20Identification%20Module%20(OCR)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22330%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%229%22%20value%3D%22Book%20Management%20Module%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22640%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2210%22%20value%3D%22Transaction%20%2F%20History%20Module%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22950%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2211%22%20value%3D%22Database%20Access%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221260%22%20y%3D%22252%22%20width%3D%22221%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2212%22%20value%3D%22User%20Interface%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221531%22%20y%3D%22252%22%20width%3D%22206%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2213%22%20value%3D%22User%20presents%20face%20%E2%86%92%20Authentication%20verifies%20identity%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221787%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2214%22%20value%3D%22User%20scans%20book%20%E2%86%92%20OCR%20extracts%20ISBN%2Ftitle%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222097%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2215%22%20value%3D%22System%20checks%20database%20availability%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222407%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2216%22%20value%3D%22Transaction%20processed%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222717%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2217%22%20value%3D%22Receipt%20generated%20%26amp%3B%20logged%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223027%22%20y%3D%22252%22%20width%3D%22259%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2218%22%20value%3D%22Client%20Device%20(Laptop%2FKiosk)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223336%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2219%22%20value%3D%22UI%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223646%22%20y%3D%22252%22%20width%3D%2275%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2220%22%20value%3D%22Facial%20Recognition%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223771%22%20y%3D%22252%22%20width%3D%22191%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2221%22%20value%3D%22OCR%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224012%22%20y%3D%22252%22%20width%3D%2290%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2222%22%20value%3D%22Transaction%20Logic%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22252%22%20width%3D%22184%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2223%22%20value%3D%22Database%20Server%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224385%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2224%22%20value%3D%22Student%20Records%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224611%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2225%22%20value%3D%22Book%20Catalog%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224837%22%20y%3D%22252%22%20width%3D%22153%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2226%22%20value%3D%22Transaction%20History%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225040%22%20y%3D%22252%22%20width%3D%22197%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2227%22%20value%3D%22Student(studentId%2C%20name%2C%20email%2C%20faceVector)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225288%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2228%22%20value%3D%22Book(isbn%2C%20title%2C%20author%2C%20status)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225598%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2229%22%20value%3D%22Transaction(txId%2C%20studentId%2C%20isbn%2C%20date%2C%C2%A0dueDate)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225908%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2230%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22925%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2231%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222537%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2232%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224243%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2233%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225728%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2234%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.59%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22150%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2235%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.65%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22460%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2236%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22770%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2237%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2210%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221080%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2238%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2211%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221370%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2239%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2212%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221634%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2240%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2213%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221917%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2241%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2214%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222227%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2242%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2215%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2243%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2216%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222847%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2244%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2217%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223157%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2245%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2218%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223466%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2246%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2219%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223684%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2247%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2220%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223866%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2248%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.98%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2221%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224057%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2249%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2222%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2250%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.89%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224473%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2251%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.7%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224699%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2252%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.63%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224914%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2253%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225139%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2254%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225418%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2255%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2256%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%226038%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3C%2Froot%3E%3C%2FmxGraphModel%3E%3CmxGraphModel%3E%3Croot%3E%3CmxCell%20id%3D%220%22%2F%3E%3CmxCell%20id%3D%221%22%20parent%3D%220%22%2F%3E%3CmxCell%20id%3D%222%22%20value%3D%22Architectural%20Views%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223290%22%20y%3D%2220%22%20width%3D%22200%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%223%22%20value%3D%22Logical%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22850%22%20y%3D%22124%22%20width%3D%22149%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%224%22%20value%3D%22Process%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222461%22%20y%3D%22124%22%20width%3D%22152%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%225%22%20value%3D%22Deployment%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22124%22%20width%3D%22185%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%226%22%20value%3D%22Data%20View%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225661%22%20y%3D%22124%22%20width%3D%22132%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%227%22%20value%3D%22Authentication%20Module%20(Facial%20Recognition)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%2220%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%228%22%20value%3D%22Book%20Identification%20Module%20(OCR)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22330%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%229%22%20value%3D%22Book%20Management%20Module%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22640%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2210%22%20value%3D%22Transaction%20%2F%20History%20Module%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%22950%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2211%22%20value%3D%22Database%20Access%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221260%22%20y%3D%22252%22%20width%3D%22221%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2212%22%20value%3D%22User%20Interface%20Layer%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221531%22%20y%3D%22252%22%20width%3D%22206%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2213%22%20value%3D%22User%20presents%20face%20%E2%86%92%20Authentication%20verifies%20identity%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%221787%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2214%22%20value%3D%22User%20scans%20book%20%E2%86%92%20OCR%20extracts%20ISBN%2Ftitle%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222097%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2215%22%20value%3D%22System%20checks%20database%20availability%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222407%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2216%22%20value%3D%22Transaction%20processed%20(Issue%2FReturn)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%222717%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2217%22%20value%3D%22Receipt%20generated%20%26amp%3B%20logged%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223027%22%20y%3D%22252%22%20width%3D%22259%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2218%22%20value%3D%22Client%20Device%20(Laptop%2FKiosk)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223336%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2219%22%20value%3D%22UI%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223646%22%20y%3D%22252%22%20width%3D%2275%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2220%22%20value%3D%22Facial%20Recognition%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%223771%22%20y%3D%22252%22%20width%3D%22191%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2221%22%20value%3D%22OCR%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224012%22%20y%3D%22252%22%20width%3D%2290%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2222%22%20value%3D%22Transaction%20Logic%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224151%22%20y%3D%22252%22%20width%3D%22184%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2223%22%20value%3D%22Database%20Server%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224385%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2224%22%20value%3D%22Student%20Records%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224611%22%20y%3D%22252%22%20width%3D%22176%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2225%22%20value%3D%22Book%20Catalog%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%224837%22%20y%3D%22252%22%20width%3D%22153%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2226%22%20value%3D%22Transaction%20History%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225040%22%20y%3D%22252%22%20width%3D%22197%22%20height%3D%2254%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2227%22%20value%3D%22Student(studentId%2C%20name%2C%20email%2C%20faceVector)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225288%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2228%22%20value%3D%22Book(isbn%2C%20title%2C%20author%2C%20status)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225598%22%20y%3D%22240%22%20width%3D%22260%22%20height%3D%2278%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2229%22%20value%3D%22Transaction(txId%2C%20studentId%2C%20isbn%2C%20date%2C%C2%A0dueDate)%22%20style%3D%22whiteSpace%3Dwrap%3BstrokeWidth%3D2%3B%22%20vertex%3D%221%22%20parent%3D%221%22%3E%3CmxGeometry%20x%3D%225908%22%20y%3D%22228%22%20width%3D%22260%22%20height%3D%22102%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2230%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22925%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2231%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222537%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2232%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224243%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2233%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.54%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%222%22%20target%3D%226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225728%22%20y%3D%2299%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2234%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.59%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22150%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2235%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.65%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22460%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2236%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%22770%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2237%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.96%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2210%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221080%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2238%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2211%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221370%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2239%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%223%22%20target%3D%2212%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221634%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2240%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2213%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%221917%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2241%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2214%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222227%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2242%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2215%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2243%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2216%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%222847%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2244%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.62%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%224%22%20target%3D%2217%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223157%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2245%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.61%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2218%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223466%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2246%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.66%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2219%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223684%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2247%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.74%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2220%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%223866%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2248%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.98%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2221%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224057%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2249%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2222%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2250%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.89%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2223%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224473%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2251%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.7%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2224%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224699%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2252%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.63%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2225%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%224914%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2253%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.6%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%225%22%20target%3D%2226%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225139%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2254%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2227%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%225418%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2255%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D0.5%3BexitY%3D1%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2228%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2256%22%20value%3D%22%22%20style%3D%22curved%3D1%3BstartArrow%3Dnone%3BendArrow%3Dblock%3BexitX%3D1%3BexitY%3D0.71%3BentryX%3D0.5%3BentryY%3D0%3Brounded%3D0%3B%22%20edge%3D%221%22%20source%3D%226%22%20target%3D%2229%22%20parent%3D%221%22%3E%3CmxGeometry%20relative%3D%221%22%20as%3D%22geometry%22%3E%3CArray%20as%3D%22points%22%3E%3CmxPoint%20x%3D%226038%22%20y%3D%22203%22%2F%3E%3C%2FArray%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3C%2Froot%3E%3C%2FmxGraphModel%3E

6.3 Architectural Patterns

The Smart Library System uses well-established architectural patterns to ensure robustness, maintainability, and clear structure.n

1. Layered Architecture Pattern

The system follows a four-layer approach:

- Presentation Layer – User Interface

- Application Layer – Borrow/Return logic, workflow

- Service Layer – Facial Recognition, OCR, Validation

- Data Access Layer – Database connector, CRUD

- Database Storage – Students, Books, Transactions tables

This layered pattern improves maintainability and makes the system easier to extend.

Layered Architecture Diagram

6.4 Application Architectures

Application architecture refers to the specific design structure chosen for the Smart Library System.

1. Transaction Processing Architecture

The system automates issuing and returning books:

- Authenticate via Face

- Extract ISBN via OCR

- Validate and update database

- Issue/Return

- Log transaction & generate a receipt

2. Language Processing Architecture (OCR)

OCR follows natural language extraction steps:

- Image → Preprocessing → Text Extraction → ISBN Validation.

3. Service-Oriented Structure (Future Ready)

Facial Recognition, OCR, and Transaction processing can be converted into separate REST microservices later.

4. Application-Specific Library Architecture

Designed specifically for common library operations:

- Authentication

- Book identification

- Borrowing workflow

- History tracking

- Centralized database management

Component Diagram

REFERENCE PAPERS IN 2025

| # | Paper Title | Authors | Year | Source / Publisher | Link |
| --- | --- | --- | --- | --- | --- |
| 1 | Optimization design and application of library face recognition access control system based on improved PCA | Lin, X.; Ding, Y.; Tan, Y. | 2025 | PLOS ONE | View Paper |
| 2 | Accurate Scene Text Recognition with Efficient Model Scaling and Cloze Self-Distillation | Maracani, G.; Ozkan, S.; Cho, S.; et al. | 2025 | arXiv / CVPR 2025 | View Paper |
| 3 | Linguistics-aware Masked Image Modeling for Self-Supervised Scene Text Recognition | Zhang, Y.; Liu, C.; Wei, J.; et al. | 2025 | arXiv (CVPR 2025) | View Paper |

.